[SOEN 341 – 2nd Meeting] Meeting Minutes

Location: 8th floor hall building

Date: 20/9/17

Time: 11:45 AM - 12:00 PM

Attendees: All members of Team A.

Items discussed:

1) Discussion of project progress thus far for sprint 1.

Progress is on schedule for what we need to deliver for sprint 1 and we are possibly ahead of expectations for it from what has been completed and submitted to github.

2) Discussion of asking the TA’s for clarification on best method and use of branches for github.

There have been a few different views on if the group should only use one test/development branch which gets pulled to the master when the author believes that it is ready versus the idea that we should have a 3rd branch which is where development happens, pulled into second for approval and checking from others then pulled to master. Will ask the TA’s their option to resolve which the best process to follow is.

3) Discussion of features and goals for things to work on for sprint 2 of the project.

The group has decided that the development of a user register and login pages will be created along with the needed php scripts and to have the ability to create test users and listings which will verify the connectivity to the sql database as well as allow for further development based on other required deliverables for sprint 2.